HealthConnect Experience Lab

Week 6 Project Summary

Data Science Track | AnalystLab Africa Experience Lab

| Programme | AnalystLab Africa Experience Lab |
| --- | --- |
| Week | Week 6 - Integration, Advanced Development & Validation |
| Project | HealthConnect Clinic Experience Lab |
| Track | Data Science |
| Deliverable | week6_model_improvement.ipynb (companion notebook) |

# Week 6 Project Summary

1. What was planned. Move the Week 5 baseline forward through the Integration → Advanced Development → Validation cycle: analyse where the Week 5 baseline actually failed, fix the sentinel-value issue it had flagged, bring in a cross-track input, develop and cross-validate an improved model, and validate the result against defined requirements rather than repeating the Week 5 EDA or baseline training.

2. What was completed. Reproduced the Week 5 baseline exactly to analyse its errors on real numbers; confirmed and fixed the personal_noshow_rate sentinel-value distortion; added a Data-Analytics-informed reminder_channel feature; ran 5-fold patient-grouped cross-validation; tuned a Random Forest and a Gradient Boosting model via RandomizedSearchCV; compared four models on the same held-out test set; ran segment-level error analysis on the final candidate; and documented the assumptions, limitations and Week 7 requirements.

3. What was improved from Week 5. The personal_noshow_rate feature no longer uses an out-of-range sentinel value for new patients – its correlation with is_new_patient dropped from -0.723 to ~0.002, removing a real coefficient-distortion issue rather than just noting it as a limitation. Model selection also moved from a single train/test split with default hyperparameters to 5-fold patient-grouped cross-validation with tuned hyperparameters, giving more trustworthy performance estimates.

4. What was integrated. The reminder_channel field – previously unused beyond the binary reminder_sent flag – was added to the feature set after a Data-Analytics-style breakdown showed a real spread in no-show rate across channels. Every non-baseline model in Week 6 was retrained with this feature included.

5. Track(s) collaborated with. Data Analytics.

6. What was exchanged. Received (conceptually, from the Analytics perspective): a no-show-rate-by-reminder-channel breakdown. Provided (to the Analytics perspective): the corrected personal_noshow_rate definition, so both tracks describe patient risk rate consistently, plus the measured effect of adding reminder_channel to a predictive model.

7. What changed as a result. reminder_channel is now part of the modelled feature set in every Week 6 model, which the Week 5 baseline did not have access to. This is a concrete change to the model artefact, not just a shared observation.

8. Key findings / development outcomes. The tuned Gradient Boosting model improved recall to 65.2% and F1-score to 0.645, against the Week 5 baseline's 64.6% recall and 0.634 F1 – a modest but real gain. Patients with 3+ prior no-shows are almost never missed (4.8% false-negative rate); patients with zero prior no-shows drive most of the missed predictions, since they carry the least historical signal. Specialist Consultation appointments and the 65+ age group show the highest overall error rates.

9. Major challenges. No live Data Analytics teammate was available this week, so the cross-track finding used for integration (Part 8 of the notebook) was computed directly rather than received from another person – documented transparently as provisional rather than presented as a genuine handoff. Isolating the effect of the sentinel-value fix from the effect of switching models also required retraining the same algorithm (Logistic Regression) on both feature sets before trying new algorithms, to avoid conflating two separate changes.

10. Important decisions. Chose to impute the new-patient no-show rate with the training-set mean (computed from patients with history only, to avoid leakage) rather than dropping the feature or using a different sentinel. Chose Gradient Boosting over Random Forest as the Week 7 candidate because HealthConnect's use case penalises missed no-shows (false negatives) more than unnecessary follow-up calls (false positives), favouring the model with better recall even though Random Forest had a marginally higher ROC-AUC.

11. Remaining issues. personal_noshow_rate_v2 still carries a counter-intuitive negative coefficient in the linear model due to a newly discovered multicollinearity with the raw previous_no_shows and previous_appointments counts it is derived from. waiting_time_minutes remains excluded pending confirmation from the data dictionary. No real HealthConnect cost data exists yet to confirm the recall-over-precision assumption behind the Week 7 candidate recommendation.

12. Contribution to the overall HealthConnect project. Delivers a candidate predictive model that is measurably more reliable than the Week 5 baseline, with its remaining weaknesses (specific patient segments, a feature multicollinearity issue) explicitly identified rather than hidden – giving Project Management and the ML Engineering track a documented, integration-ready component with known boundaries for Week 7 testing, and giving Data Analytics a validated definition of patient risk rate to align dashboard KPIs against.

13. Proposed focus for Week 7. Segment-level performance testing for Specialist Consultation and the 65+ age group with confidence intervals; resolving the personal_noshow_rate_v2 multicollinearity by testing removal of one or more of the raw count features; verifying the reminder_channel finding against an actual Data Analytics deliverable if one becomes available; threshold analysis beyond the default 0.5 cutoff; and a stability check against a different random train/test split.